STAYBOOK

MVP Scope  •  Architecture  •  End-to-End Flows

Product & System Design Document  —  Version 2.0

React 18  •  Node.js (Express)  •  PostgreSQL 15

Changes in v2.0:  Dummy Payment Flow  •  Fixed Mermaid-style Diagrams  •  Gap Analysis  •  Edge Case Coverage

# 1. MVP Scope Definition

This document enforces strict scope to avoid feature creep. Booking.com has 10+ years of accumulated product surface. The MVP covers the core transactional loop only.

## 1.1  Included Features (Must-Have)

| Feature | Description | Why Included | Dependencies |
| --- | --- | --- | --- |
| User Authentication | Email/password + OTP email verification, JWT sessions | Core identity — nothing works without auth | users table, email service |
| Partner Authentication | Separate auth context via /partner route, role=PARTNER | Two distinct portals with separate dashboards | users table with role enum |
| Property Search | Search by destination + dates + guest count, paginated | Primary discovery flow — entry point for all bookings | properties, availability, pg tsvector |
| Search Filters | Price range, property type, star rating, amenities | Without filters, results are unusable at scale | JSONB amenities column + GIN index |
| Sort Controls | Price asc/desc, rating desc | Basic usability requirement | None beyond search indexes |
| Property Detail Page | Image gallery, description, amenities, room types | Customer needs full context before committing | rooms, images, availability tables |
| Room Availability Table | Per-room: price, meal plan, cancellation policy, Book CTA | Direct conversion point on PDP | room_types, rate_plans tables |
| Checkout Step 1 — Guest Details | Name, email, phone, country, special requests form | Mandatory guest data capture for booking record | React state / Zustand store |
| Checkout Step 2 — Dummy Payment | UI card form with simulated success/failure toggle | Transactional core — replaced Stripe with dummy flow | bookings table, payment_simulations |
| Booking Confirmation | Confirmation # + PIN display, confirmation email | Trust signal, legally required receipt | bookings table, email service |
| Booking Management (Guest) | View upcoming/past/cancelled trips, cancel with reason | Post-purchase lifecycle management | bookings, cancellation_reasons |
| Partner Onboarding Wizard | 6-step wizard: info, setup, photos, pricing, legal, review | Partner supply creation — no listings without it | properties, rooms, images tables |
| Partner Property Management | Edit property, rooms, pricing (mirrors wizard, pre-filled) | Partners must maintain listings after publish | Extends onboarding data model |
| Partner Availability Calendar | Block/unblock dates per property, month view | Prevents double-booking, controls supply | availability table with date ranges |
| Partner Booking Dashboard | View bookings by status, guest details, no-show marking | Partner operations core | bookings JOIN properties WHERE owner_id |
| Partner Earnings Summary | Per-booking payout breakdown, monthly totals | Minimum financial visibility for partners | bookings with commission calculation |

## 1.2  Excluded Features (Explicitly Out of Scope)

| Feature | Why Excluded |
| --- | --- |
| Real Stripe / Payment Gateway Integration | Replaced with dummy payment flow per project requirement — Phase 2 |
| Flights / Car Rentals / Attractions / Airport Taxis | Separate verticals requiring third-party aggregator integrations — not core stays |
| Genius Loyalty Program | Algorithmic complexity + business model dependency — Phase 2 |
| Saved Lists / Wishlists with Map Plotting | Discovery feature, not transactional — Phase 2 |
| Booking.com Wallet & Travel Credits | Financial product requiring its own ledger system |
| Real-time Messaging (Guest ↔ Host) | WebSocket + privacy proxy infrastructure — Phase 2 |
| Map View with Price Pin Overlay | Map SDK + viewport-based geo queries — Phase 2 |
| Dynamic / Demand-based Pricing | Pricing engine complexity beyond MVP — Phase 2 |
| Reviews & Rating System | Post-stay trigger logic + moderation pipeline — Phase 2 |
| Channel Manager / iCal Sync | Third-party OTA connectivity — Phase 2 |
| KYC Document Verification | Regulatory complexity — fields captured, not verified in MVP |
| Live Currency Conversion (FX rates) | Live FX feed required — INR/USD display only in MVP |
| Multi-language / i18n | Engineering overhead without MVP revenue impact |
| Promotional Carousels / Trending Destinations | Merchandising / personalization — Phase 2 |
| Partner Bulk Editing Tool | Multi-property mass management — Phase 2 |
| Partner Analytics / Opportunity Center | BI / ML feature — Phase 2 |

## 1.3  Future Features (Phase 2 / Phase 3)

| Feature | Phase |
| --- | --- |
| Real payment gateway (Stripe PaymentIntents + Elements) | Phase 2 |
| Reviews & Ratings (post-stay trigger) | Phase 2 |
| In-app Guest ↔ Partner Messaging | Phase 2 |
| Map View with property price pins | Phase 2 |
| Genius Loyalty tiers + perks | Phase 2 |
| Wishlists / Saved Properties | Phase 2 |
| Multi-currency with live FX rates | Phase 2 |
| Channel Manager / iCal Sync | Phase 2 |
| Dynamic pricing engine | Phase 2 |
| Partner analytics dashboard | Phase 2 |
| Admin/Ops portal (moderation, KYC verification) | Phase 3 |
| Mobile apps (iOS / Android) | Phase 3 |

# 2. Domain Actors

## 2.1  Customer (Guest)

A traveller who searches for and books accommodation. Interacts exclusively through the consumer-facing React web app.

- Authenticates via email/password or OTP email code

- Searches properties by destination, dates, and occupancy

- Filters and sorts results; views property details

- Selects room, completes checkout with dummy payment

- Views, manages, and cancels existing bookings

## 2.2  Partner (Property Owner / Host)

A property owner or hospitality operator that lists and manages accommodation supply. Operates in a separate portal at /partner.

- Separate auth context (role: PARTNER), isolated from customer portal

- Onboards via a 6-step guided wizard

- Creates and manages property listings, room types, and pricing

- Controls availability calendar — blocks dates to prevent booking

- Receives, views, and manages booking requests

- Tracks earnings via payout summary view

| Attribute | Customer | Partner |
| --- | --- | --- |
| Auth Entry Point | /login | /partner/login |
| Registration | /register (email + OTP) | /partner/register (email + OTP) |
| Primary Dashboard | /trips | /partner/dashboard |
| Core Action Loop | Search → Book → Manage | List → Manage Availability → Handle Bookings |
| DB Role Value | CUSTOMER | PARTNER |
| Can Create Properties? | No | Yes — via 6-step wizard |
| Can Make Payments? | Yes — dummy payment flow | No — receives payouts (Phase 2) |
| Can See Other Properties? | Yes — all active listings | Only their own |

# 3. Customer Flow — Detailed

## 3.1  Step-by-Step Flow

### Step 1 — App Open / Homepage

- Customer lands on / (homepage)

- Renders: search widget (destination, check-in, check-out, guests), promotional hero

- Guest browsing: allowed up to checkout; auth required at payment step

- Header: Login / Register CTAs visible if not authenticated

### Step 2 — Search

- Customer fills: Destination (text → autocomplete via GET /api/search/suggestions?q=), Check-in date, Check-out date, Adults, Children, Rooms

- Frontend validation (before API call):

- Both dates must be in the future

- Check-out date must be > check-in date

- At least 1 adult required

- Max 30 nights per search (MVP limit)

- Submits → GET /api/search?destination=&checkin=&checkout=&adults=&children=&rooms=&page=1&limit=20

- Backend: full-text search on city/property name (pg tsvector), intersects with availability window, joins min room price, returns paginated payload

- Edge case — destination not found: return empty results with 'No properties found. Try a different destination or dates.' message

### Step 3 — View Search Results

- Renders property cards: cover image, name, star rating, review score, price/night, total price for stay, distance tag

- Filters sidebar: price slider (min/max), property type checkboxes, amenities checkboxes, star rating checkboxes

- Sort dropdown: Top picks (default) | Price: low to high | Price: high to low | Rating: best first

- Filter/sort: triggers re-query GET /api/search with updated params; debounced 300ms

- Pagination: Load more button (page+1) or infinite scroll

- Edge case — no results after filter: show 'No properties match your filters' with 'Clear filters' CTA

- Edge case — server error: show generic error banner with retry option

### Step 4 — Property Detail Page (PDP)

- Navigate to /property/:propertyId?checkin=&checkout=&adults=&children=

- Frontend fetches GET /api/properties/:id — returns: property info, amenities, images, room types with availability for the searched dates

- Page sections: image gallery (hero grid + full-screen modal), property name + star rating + address, about/description, amenities grid, room availability table, location section

- Edge case — property not found (404): redirect to /search with 'Property no longer available' toast

### Step 5 — Select Room

- Room availability table: one row per room type × rate plan combination

- Each row shows: room name, bed config, max occupancy, meal plan badge, cancellation policy, price/night, total for stay, 'Reserve' button

- Decision: rooms available for searched dates → show 'Reserve' CTA

- Decision: room unavailable for dates → 'Sold Out' label; row greyed out; no CTA

- Decision: ALL rooms unavailable → show 'No rooms available for these dates' banner + 'Change dates' CTA

- Customer clicks 'Reserve' on a room →

- Frontend stores selection in Zustand: { propertyId, roomTypeId, ratePlanId, checkin, checkout, adults, children, priceBreakdown }

- Backend: POST /api/availability/hold — atomic INSERT into availability_holds (expires_at = NOW() + 15 min); returns hold_id

- Edge case — hold creation fails (concurrent user took last room): return 409 Conflict → frontend shows 'This room was just taken. Please select another.' toast

### Step 6 — Auth Gate

- If user is authenticated (valid JWT in httpOnly cookie) → proceed directly to /checkout/details

- If not authenticated → redirect to /login?redirect=/checkout/details

- After successful login/register → redirect back to /checkout/details with Zustand state intact

- Edge case — session expired mid-checkout: intercept 401 from any checkout API call → redirect to /login with same redirect param

### Step 7 — Checkout Step 1: Guest Details

- Route: /checkout/details

- Hold validity check on page load: GET /api/availability/hold/:holdId — if expired → toast 'Your reservation timed out' → redirect to /property/:id

- Form fields (all required unless noted):

- First Name, Last Name

- Email Address (pre-filled if logged in, editable)

- Country / Region — dropdown (ISO 3166)

- Phone number + country code dropdown

- Main guest toggle: 'I am the main guest' OR 'Booking for someone else' (reveals additional name fields)

- Special requests — optional textarea (max 500 chars)

- Estimated arrival time — optional dropdown (12:00–00:00, 30-min slots)

- On 'Next': Zod validation client-side → if pass, store in Zustand → navigate to /checkout/payment

- Edge case — form validation fail: inline field-level error messages, submit blocked

### Step 8 — Checkout Step 2: Dummy Payment

- Route: /checkout/payment

- Left panel: price summary sidebar

- Base price × nights

- Taxes (14.75% of base)

- Damage deposit (if applicable, shown as 'Collected at property')

- Total charged now

- Right panel: Dummy Payment Form

- Cardholder Name (text input)

- Card Number (text input — accepts any 16-digit number, no real validation)

- Expiry Date MM / YY (accepts any future date)

- CVC (3-digit, any value accepted)

- [DEV MODE toggle] Simulate failure checkbox — for testing error path

- Customer clicks 'Complete Booking'

- Frontend: POST /api/bookings with { holdId, guestDetails, paymentDetails, simulateFailure }

- Backend dummy payment processing:

- Step 1: Validate hold still active (expires_at > NOW()) — if expired → 409 Conflict

- Step 2: Validate room still available (re-check availability table) — if conflict → 409 Conflict

- Step 3: Call simulatePayment(simulateFailure) — returns { success: true/false, transactionId }

- Step 4 (success): INSERT booking (status=CONFIRMED), UPDATE availability rows (is_blocked=true, booking_id=:id), DELETE hold, generate confirmation_number + PIN, trigger confirmation email

- Step 5 (failure): DELETE hold, return 402 Payment Required with { error: 'Payment declined. Please check your details.' }

- Decision — payment success → navigate to /booking/confirmation/:bookingId

- Decision — payment failure → stay on payment page, show error banner, allow retry (re-creates new hold before retrying)

- Decision — hold expired during payment → 409 → show 'Session expired. Please start your booking again.' → redirect to /property/:id

- Decision — network error → show generic retry banner, no booking created

### Step 9 — Booking Confirmation

- Route: /booking/confirmation/:bookingId

- Fetches GET /api/bookings/:bookingId for display data

- Displays: Booking Confirmation Number (BK-XXXXXXXXXX), PIN, property name + address, check-in / check-out dates, room type, total paid, guest name

- CTA: 'View all bookings' → /trips

- Email dispatched server-side: HTML confirmation email with booking summary

- Edge case — user refreshes confirmation page: still shows data (idempotent GET)

- Edge case — user navigates to confirmation URL of another user's booking: 403 Forbidden

### Step 10 — Trips Dashboard

- Route: /trips — requires auth (401 redirect to /login if not)

- Fetches GET /api/bookings?userId=:id&status=UPCOMING|PAST|CANCELLED

- Tabs: Upcoming | Past | Cancelled — each tab uses different status filter

- Trip card: property cover image, property name, dates, booking reference, status badge, 'View details' link

- Upcoming: shows 'Cancel Booking' option if cancellation policy allows

- Edge case — empty state: 'You have no upcoming trips. Start exploring!' CTA

### Step 11 — Cancel Booking

- Customer clicks 'Cancel Booking' on a trip card

- Step 1: Modal — select cancellation reason (radio):

- Change of travel plans

- Found better option

- Property-related issue

- Other (free text field shown)

- Step 2: System calculates and displays cancellation outcome:

- Within free cancellation window → 'No charge. Full amount will be refunded.'

- Outside cancellation window → 'Cancellation fee: ₹X. Refund: ₹Y.'

- Non-refundable rate → 'No refund applicable for this rate plan.'

- Step 3: Customer clicks 'Confirm Cancellation' → POST /api/bookings/:id/cancel

- Backend: validates cancellation eligibility, UPDATE booking status=CANCELLED, UPDATE availability rows (is_blocked=false, booking_id=null) to re-open dates, calculate dummy refund amount, store in bookings.refund_amount, send cancellation email

- Booking card moves from 'Upcoming' to 'Cancelled' tab instantly (optimistic update)

- Edge case — booking already cancelled: show 'This booking has already been cancelled.'

- Edge case — non-cancellable booking: hide 'Cancel' option; show 'Contact support' instead

## 3.2  Customer Flow — Mermaid-style Diagram

Clean structured diagram. Paste into any Mermaid renderer (mermaid.live) to visualise.

flowchart TD A([START]) --> B[Homepage] B --> C[/Fill Search: destination + dates + guests/] C --> D{Frontend Validation} D -- Invalid --> C D -- Valid --> E[GET /api/search] E --> F{Results Found?} F -- No Results --> G[Show empty state + suggestions] G --> C F -- Yes --> H[Search Results Page] H --> I[Apply Filters / Sort] I --> J{Filtered results found?} J -- No --> K[Show no-match message + Clear Filters] K --> I J -- Yes --> L[Click Property Card] L --> M[GET /api/properties/:id] M --> N[Property Detail Page] N --> O{Rooms Available for Dates?} O -- No --> P[Show Sold Out - Suggest alternate dates] P --> C O -- Yes --> Q[/Select Room + Rate Plan/] Q --> R[POST /api/availability/hold] R --> S{Hold Created?} S -- 409 Conflict --> T[Toast: Room just taken - select another] T --> N S -- Success --> U{User Authenticated?} U -- No --> V[Redirect /login then back] V --> W U -- Yes --> W[Checkout Step 1: Guest Details] W --> X{Hold Still Valid?} X -- Expired --> Y[Toast: Timed out - redirect to PDP] Y --> N X -- Valid --> Z[/Fill: Name + Email + Phone + Country/] Z --> AA{Zod Validation Pass?} AA -- Fail --> Z AA -- Pass --> AB[Checkout Step 2: Payment] AB --> AC[/Fill Dummy Card Details/] AC --> AD[POST /api/bookings] AD --> AE{Hold Expired?} AE -- Yes --> AF[409: Session expired - restart] AF --> N AE -- No --> AG{simulatePayment result} AG -- FAILURE --> AH[Show Payment Declined Error] AH --> AI[Re-create Hold] AI --> AB AG -- SUCCESS --> AJ[INSERT booking CONFIRMED] AJ --> AK[UPDATE availability + DELETE hold] AK --> AL[Trigger confirmation email] AL --> AM[/booking/confirmation/:id] AM --> AN[/trips - Upcoming tab] AN --> AO{Cancel?} AO -- No --> AP([END]) AO -- Yes --> AQ[Select Cancellation Reason] AQ --> AR[Calculate Fee / Refund] AR --> AS[POST /api/bookings/:id/cancel] AS --> AT[UPDATE booking CANCELLED + Reopen dates] AT --> AU[Send cancellation email] AU --> AP([END])

# 4. Dummy Payment Flow — Specification

⚠ IMPORTANT: No Real Payment Gateway in MVP Stripe and all real payment gateway integrations are OUT OF SCOPE for MVP. The dummy payment flow simulates the complete payment lifecycle: success, failure, and retry. No real card data is processed. No external service is called. This is intentionally designed to be swap-replaceable with Stripe in Phase 2.

## 4.1  Design Principles

- Mimics the UX of a real payment form — card number, expiry, CVC, cardholder name

- All validation is format-only (no Luhn check, no expiry logic beyond 'not empty')

- Backend has a single configurable flag: SIMULATE_PAYMENT_FAILURE (env var)

- A UI toggle (visible in dev/staging environments only) allows per-request failure simulation

- All payment state stored in the bookings table — swap Stripe in Phase 2 by replacing simulatePayment() with stripe.paymentIntents.create()

## 4.2  Frontend — Payment Form Specification

| Field | Type | Validation Rule | Placeholder |
| --- | --- | --- | --- |
| Cardholder Name | Text input | Required, min 2 chars | Name on card |
| Card Number | Text input, digit-only mask | Required, exactly 16 digits displayed as XXXX XXXX XXXX XXXX | 1234 5678 9012 3456 |
| Expiry Date | Text input MM/YY format | Required, any non-empty value (no real date logic in MVP) | MM / YY |
| CVC | Text input, digit-only | Required, 3 digits | 123 |
| Simulate Failure [DEV] | Checkbox | Only visible when NODE_ENV !== production | Tick to test failure path |

## 4.3  Backend — simulatePayment() Function

Function contract:

// services/payment.service.ts interface PaymentInput { cardholderName: string cardNumberLast4: string // store only last 4 digits, never full number simulateFailure?: boolean } interface PaymentResult { success: boolean transactionId: string // UUID — stored in bookings.payment_transaction_id failureReason?: string } export function simulatePayment(input: PaymentInput): PaymentResult { // Check env-level global override first const forceFailure = process.env.SIMULATE_PAYMENT_FAILURE === 'true' if (input.simulateFailure ¦¦ forceFailure) { return { success: false, transactionId: `FAIL-${crypto.randomUUID()}`, failureReason: 'Payment declined. Please check your card details.' } } // Default: always succeeds in MVP return { success: true, transactionId: `TXN-${crypto.randomUUID()}` } }

## 4.4  Backend — POST /api/bookings (Full Transaction Logic)

POST /api/bookings Auth: Bearer JWT (role=CUSTOMER required) Request body: holdId string (UUID — from availability_holds) guestDetails object (name, email, phone, country, specialRequests, arrivalTime) paymentDetails object (cardholderName, cardNumberLast4, expiryDisplay, simulateFailure) Processing steps: 1. VALIDATE JWT → extract userId 2. FETCH hold → SELECT * FROM availability_holds WHERE id = holdId AND user_id = userId └── Not found or wrong user → 404 Not Found └── expires_at < NOW() → 409 { error: 'HOLD_EXPIRED' } 3. RE-CHECK availability (double-lock before charge) SELECT COUNT(*) FROM availability WHERE room_type_id = hold.room_type_id AND date BETWEEN hold.checkin AND hold.checkout AND is_blocked = true AND booking_id IS NOT NULL └── Count > 0 → 409 { error: 'ROOM_NO_LONGER_AVAILABLE' } 4. CALCULATE price base_price_per_night × nights + taxes(14.75%) = total_price Apply rate plan discount if NON_REFUNDABLE or WEEKLY 5. CALL simulatePayment({ cardholderName, cardNumberLast4, simulateFailure }) └── success=false → DELETE hold → 402 { error: result.failureReason } └── success=true → continue 6. BEGIN TRANSACTION a. INSERT INTO bookings (userId, propertyId, roomTypeId, checkin, checkout, totalPrice, status='CONFIRMED', confirmationNumber, pin, paymentTransactionId, guestName, guestEmail, ...) b. UPDATE availability SET is_blocked=true, booking_id=:newBookingId WHERE room_type_id=:id AND date BETWEEN :checkin AND :checkout c. DELETE FROM availability_holds WHERE id = holdId 7. COMMIT TRANSACTION 8. TRIGGER confirmation email (async — do not await before responding) 9. RETURN 201 { bookingId, confirmationNumber, pin, totalPrice } Error codes summary: 401 Unauthorized (missing/invalid JWT) 402 Payment Required (simulated payment failure) 404 Not Found (hold not found) 409 Conflict (hold expired OR room no longer available) 500 Internal Server Error (transaction failed — rolled back automatically)

## 4.5  Dummy Payment Flow — Full Decision Diagram

flowchart TD A[Checkout Step 2: Payment Page] --> B[/User fills dummy card form/] B --> C[Click 'Complete Booking'] C --> D{Client-side form validation} D -- Fail --> E[Show inline field errors] E --> B D -- Pass --> F[POST /api/bookings] F --> G{Step 1: Validate JWT} G -- 401 --> H[Redirect to /login] G -- OK --> I{Step 2: Hold valid?} I -- 404 Not Found --> J[Error: Booking session invalid] J --> K[Redirect to /property/:id] I -- 409 Expired --> L[Error: Session timed out] L --> K I -- OK --> M{Step 3: Room still available?} M -- 409 Conflict --> N[Error: Room no longer available] N --> K M -- OK --> O[Step 4: Calculate total price] O --> P[Step 5: simulatePayment] P --> Q{Payment result} Q -- FAILURE --> R[DELETE hold] R --> S[402: Payment declined message] S --> T[User sees error on payment page] T --> U[Re-create new hold] U --> A Q -- SUCCESS --> V[BEGIN DB TRANSACTION] V --> W[INSERT booking status=CONFIRMED] W --> X[UPDATE availability is_blocked=true] X --> Y[DELETE availability hold] Y --> Z{COMMIT} Z -- Rollback on error --> AA[500 error: Retry] Z -- OK --> AB[Trigger confirmation email async] AB --> AC[201: Return bookingId + confirmationNumber + PIN] AC --> AD[/booking/confirmation/:id] AD --> AE([END])

## 4.6  DB Schema — payment_simulations table

Audit log of all payment simulation calls. Provides traceability during development and makes Phase 2 Stripe swap clean.

CREATE TABLE payment_simulations ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), booking_id UUID REFERENCES bookings(id) ON DELETE SET NULL, transaction_id VARCHAR(100) NOT NULL, -- TXN-<uuid> or FAIL-<uuid> cardholder_name VARCHAR(255) NOT NULL, card_last_four CHAR(4) NOT NULL, -- NEVER store full card number simulated_failure BOOLEAN NOT NULL DEFAULT false, success BOOLEAN NOT NULL, failure_reason TEXT, created_at TIMESTAMPTZ DEFAULT NOW() ); -- Index for tracing by booking CREATE INDEX idx_payment_simulations_booking ON payment_simulations(booking_id);

✅ Phase 2 Upgrade Path — Stripe Replacement Phase 2 Swap Guide: To replace dummy payment with Stripe: 1. Replace simulatePayment() with stripe.paymentIntents.create() + stripe.paymentIntents.confirm() 2. Replace payment_simulations table with stripe_payment_intents table storing intent_id 3. Add Stripe webhook handler for async payment status updates 4. Update bookings.payment_transaction_id to store Stripe PaymentIntent ID 5. No changes needed to booking flow logic, availability locking, or email triggers

# 5. Partner Flow — Detailed

## 5.1  Step-by-Step Flow

### Step 1 — Partner Registration & Auth

- Partner navigates to /partner/register

- Form: Business/Individual name, email, password (min 8 chars, 1 uppercase, 1 digit)

- Submit → POST /api/partner/register

- Backend: validates email uniqueness, hashes password (bcrypt rounds=12), INSERT user (role=PARTNER, email_verified=false), INSERT otp_tokens (6-digit code, TTL 10 min), sends OTP email

- Edge case — email already registered: 409 { error: 'EMAIL_ALREADY_IN_USE' }

- OTP verification screen: 6-digit input → POST /api/auth/verify-otp

- Edge case — wrong OTP: 400 with remaining attempts counter

- Edge case — OTP expired: show 'Resend OTP' CTA → POST /api/auth/resend-otp

- On verification success: UPDATE user (email_verified=true), DELETE otp_token, auto-login (issue JWT), redirect to /partner/dashboard

- Subsequent logins: POST /api/auth/login → bcrypt compare → JWT issued (role=PARTNER in payload)

### Step 2 — Property Onboarding (6-Step Wizard)

- Route: /partner/onboarding — persistent progress stepper UI (Step X of 6)

- State persisted in localStorage across steps (auto-save draft on each Next click)

- Each step: validate before proceeding; back navigation always available

- Step 1: BASIC INFO: Property name (required), Full address — street + city + postcode (required), Geo coordinates (lat/lng) from address geocoding or manual map pin, Property category: Hotel | Apartment | Villa | Hostel | Other, Sub-category: Single unit | Multiple units

- Step 2: PROPERTY SETUP: Bedroom / bathroom / living room count, Bed configuration per room (type: Double/Single/Sofa/Bunk + count → computes max_occupancy), Amenity checkboxes: WiFi, Parking, AC, Pool, Kitchen, Gym, Elevator, Breakfast availability: Included | Available for surcharge | Not available

- Step 3: PHOTOS: Minimum 5 images required (enforced client + server), Upload endpoint: POST /api/properties/images/upload (multipart → cloud storage), Tag each image: Exterior | Bedroom | Bathroom | Dining | Common — feeds PDP gallery categories, Progress indicator: X of 5 minimum uploaded

- Step 4: PRICING & CALENDAR: Booking mode: Instant Booking (auto-confirm) | Request to Book (partner approves), Base price/night (required, numeric, local currency), Rate plans — Standard: flexible cancellation up to 1 day before check-in | Non-refundable: -10% discount, no refund | Weekly: -15% discount, min 7 nights, Default availability: all dates open, partner blocks manually post-publish

- Step 5: LEGAL INFO: Entity type: Individual | Business, KYC fields (captured, NOT verified in MVP): First Name, Last Name, Date of Birth, PAN (10 chars), Aadhaar (12 digits), GST Number (optional), Primary contact phone

- Step 6: REVIEW & COMPLETE: Summary card showing all wizard data, Agreement checkbox: T&C + platform commission acknowledgement, CTA 'Open for bookings' → POST /api/properties (status=ACTIVE), CTA 'Save as draft' → POST /api/properties (status=DRAFT)

### Step 3 — Partner Dashboard (Post-Onboarding)

- Route: /partner/dashboard — auth required (role=PARTNER)

- Fetches: GET /api/partner/summary — returns: total active properties, active bookings count, this-month revenue, upcoming arrivals count

- Summary cards: Total Properties | Active Bookings | Monthly Revenue | Pending Actions

- Properties list: name, status badge (Active/Draft/Paused), quick actions (Edit, View bookings)

- Upcoming arrivals widget: next 7 days, sorted by check-in date

- Empty state (no properties yet): 'Add your first property' CTA → /partner/onboarding

### Step 4 — Property & Room Management

- Route: /partner/properties/:id/edit

- Fetches: GET /api/properties/:id → pre-fills all form sections (mirrors wizard)

- Edit sections: Basic info | Setup | Photos | Pricing | Legal (tabs or accordion)

- Room types CRUD:

- Add room type: POST /api/properties/:id/rooms

- Edit room type: PATCH /api/rooms/:roomId

- Delete room type: DELETE /api/rooms/:roomId — blocked if active bookings exist for that room

- Rate plan management: toggle enable/disable, edit discount %, edit min nights

- Property status controls: Pause listing (status=PAUSED, hides from search), Re-activate (status=ACTIVE)

- Edge case — attempt to delete property with active bookings: 409 with list of conflicting booking refs

### Step 5 — Availability Management

- Route: /partner/properties/:id/availability

- Calendar UI: month view, swipe between months, colour legend: Available (white) | Blocked (grey) | Booked (blue, non-editable)

- Click a date → toggle blocked status for all room types OR per-room-type selector

- PATCH /api/properties/:id/availability — upserts date records in availability table

- Decision — date has active booking: date cell shows booking icon, click shows booking summary, cannot be blocked

- Decision — partner blocks a date with a confirmed future booking: 409 { error: 'BOOKING_EXISTS_ON_DATE', bookingRef: ... }

- Date range selection: click start date + end date → blocks entire range in one API call

- Edge case — date in the past: greyed out, non-interactive (cannot block past dates)

### Step 6 — Booking Management

- Route: /partner/bookings

- Fetches: GET /api/partner/bookings?status=&page= — returns bookings WHERE property.owner_id = :partnerId

- Table columns: Booking Ref | Guest Name | Property | Room Type | Check-in | Check-out | Total | Status | Actions

- Status filter tabs: All | Confirmed | Cancelled | Completed | No-show

- Click row → detail modal: full guest info, special requests, cancellation reason (if cancelled), arrival time

- Actions per booking:

- Confirmed + future: 'Mark as No-show' → PATCH status=NO_SHOW

- Completed: no actions (read-only)

- Cancelled: no actions (read-only)

- Edge case — no bookings yet: 'No bookings received yet. Make sure your listing is active and priced competitively.'

### Step 7 — Earnings & Payout Summary

- Route: /partner/earnings

- Fetches: GET /api/partner/earnings — aggregates CONFIRMED + COMPLETED bookings for this partner

- Summary cards: This month's earnings | Last month | Lifetime total | Commission deducted (platform %)

- Table: Booking Ref | Check-out Date | Booking Total | Platform Commission (%) | Partner Payout | Status

- Note displayed: 'Actual payout disbursement is processed monthly. Bank transfer integration coming in Phase 2.'

## 5.2  Partner Flow — Mermaid-style Diagram

flowchart TD A([START]) --> B[/partner/register] B --> C[POST /api/partner/register] C --> D{Email unique?} D -- 409 Duplicate --> E[Show error: email in use] E --> B D -- OK --> F[Send OTP email] F --> G[/Enter 6-digit OTP/] G --> H[POST /api/auth/verify-otp] H --> I{OTP valid?} I -- Wrong OTP --> J[Show attempts remaining] J --> G I -- Expired --> K[Resend OTP CTA] K --> F I -- Valid --> L[JWT issued - role=PARTNER] L --> M[/partner/dashboard - empty state] M --> N[Click: Add your first property] N --> O1[Step 1: Basic Info] O1 --> O2[Step 2: Property Setup] O2 --> O3[Step 3: Photos - min 5] O3 --> O4[Step 4: Pricing + Rate Plans] O4 --> O5[Step 5: Legal Info - KYC captured] O5 --> O6[Step 6: Review + Agree to T&C] O6 --> P{Ready to publish?} P -- Save Draft --> Q[POST /api/properties status=DRAFT] Q --> R[Edit later from dashboard] R --> O1 P -- Publish --> S[POST /api/properties status=ACTIVE] S --> T[Property visible in customer search] T --> U[/partner/dashboard - active state] U --> V1[Property + Room Management] U --> V2[Availability Calendar] U --> V3[Booking Management] U --> V4[Earnings Summary] V1 --> W1[Edit details / rooms / pricing] W1 --> W2{Delete room with active bookings?} W2 -- Yes --> W3[409: Block - show conflicting refs] W2 -- No --> W4[DELETE /api/rooms/:id - OK] V2 --> X1[Calendar: click date to block] X1 --> X2{Active booking on date?} X2 -- Yes --> X3[Show booking info - cannot block] X2 -- No --> X4[PATCH /api/properties/:id/availability] V3 --> Y1[View booking table + filters] Y1 --> Y2[Click booking for details] Y2 --> Y3{Mark No-show?} Y3 -- Yes --> Y4[PATCH booking status=NO_SHOW] V4 --> Z1[GET /api/partner/earnings] Z1 --> Z2[Per-booking payout breakdown] Z2 --> ZE([END])

# 6. System Touchpoints Mapping

Every major flow step mapped to Frontend action, Backend/API call, and Database interaction.

## 6.1  Customer Flow Touchpoints

| Step | Frontend Action | Backend / API | Database | External |
| --- | --- | --- | --- | --- |
| Homepage | Render search widget, hero banner | — | — | — |
| Search Autocomplete | Input debounce → fetch suggestions | GET /api/search/suggestions?q= | SELECT DISTINCT city, name WHERE tsvector @@ query LIMIT 8 | — |
| Search Submit | GET request with all params, render paginated cards | Query properties + availability + min room price | SELECT properties JOIN availability JOIN room_types WHERE date range + status=ACTIVE | — |
| Filter / Sort | Debounced re-query with filter params appended | Rebuild WHERE clauses dynamically | Indexed queries on property_type, price, star_rating, JSONB amenities | — |
| Property Detail Page | GET /api/properties/:id, render gallery + room table | JOIN properties + rooms + images + amenities + availability | SELECT * with JOINs, filtered by date range for availability | — |
| Availability Hold | POST hold on 'Reserve' click, store hold_id in Zustand | Atomic INSERT with conflict detection (NOW() + 15 min TTL) | INSERT availability_holds; check concurrent holds | — |
| Auth Gate | Check JWT cookie, redirect if missing | Validate JWT on all /checkout/* routes (middleware) | SELECT user WHERE id = tokenPayload.userId | — |
| Checkout Step 1 | React Hook Form + Zod validation, store in Zustand | — (no API call on step 1) | — | — |
| Checkout Step 2 | Render dummy card form, POST on submit | Validate hold → check availability → simulatePayment() → transaction | INSERT bookings + UPDATE availability + DELETE hold (atomic) | Email service (confirmation) |
| Booking Confirmation | GET /api/bookings/:id, render summary | Return booking details (auth-scoped: own bookings only) | SELECT booking WHERE id = :id AND user_id = :userId | Email service (async) |
| Trips Dashboard | Tabbed fetch per status, render trip cards | GET /api/bookings?status=&page= | SELECT bookings WHERE user_id = :id ORDER BY checkin DESC | — |
| Cancel Booking | Modal with reason select + fee display | POST /api/bookings/:id/cancel — calc fee + update | UPDATE booking status=CANCELLED + UPDATE availability is_blocked=false | Email service (cancellation) |

## 6.2  Partner Flow Touchpoints

| Step | Frontend Action | Backend / API | Database | External |
| --- | --- | --- | --- | --- |
| Partner Register | Form submit to /api/partner/register | Hash password, INSERT user, INSERT otp_token, send OTP | INSERT users (role=PARTNER), INSERT otp_tokens | Email (OTP) |
| OTP Verify | 6-digit input, submit | Compare hash, check TTL, mark verified, issue JWT | UPDATE users email_verified=true; DELETE otp_tokens | — |
| Partner Login | Form submit /api/auth/login | bcrypt compare → JWT with role=PARTNER | SELECT user WHERE email; verify hash | — |
| Wizard Step 1-5 | Multi-step form, auto-save to localStorage each step | — (draft only; no API until final submit) | — | — |
| Wizard Step 3 Photos | Multipart file upload per image, progress indicator | POST /api/properties/images/upload → stream to cloud | INSERT property_images (url, tag, sort_order) | Cloudinary / S3 |
| Wizard Step 6 Publish | Click 'Open for bookings' button | POST /api/properties — validate all steps, INSERT all records | INSERT properties + amenities + room_types + rate_plans + availability defaults | — |
| Edit Property | Pre-filled forms via GET /api/properties/:id | PATCH /api/properties/:id — partial update per section | UPDATE properties/rooms/amenities/images as needed | Cloudinary (re-upload) |
| Availability Calendar | Calendar date click → toggle state | PATCH /api/properties/:id/availability | UPSERT availability (date, property_id, room_type_id, is_blocked) | — |
| Partner Bookings | Table render, status filter tabs, detail modal | GET /api/partner/bookings?status=&page= | SELECT bookings JOIN properties WHERE properties.owner_id = :partnerId | — |
| Earnings Summary | Cards + table render | GET /api/partner/earnings | SELECT bookings WHERE status IN (CONFIRMED, COMPLETED), GROUP BY month | — |

## 6.3  Core Infrastructure Touchpoints

| Concern | Solution | Key Notes |
| --- | --- | --- |
| Customer Auth | JWT access token (15 min) + refresh token (7d) in httpOnly cookie | Separate payloads: { role: CUSTOMER } vs { role: PARTNER } |
| Partner Auth | Same JWT mechanism, role claim = PARTNER | Middleware checks role claim on all /api/partner/* routes |
| Password Security | bcrypt (cost factor 12) | Never store or log plaintext passwords |
| OTP Delivery | 6-digit numeric code, hashed in DB, 10 min TTL | Rate limit: max 3 OTP requests per email per hour |
| Dummy Payment | simulatePayment() in payment.service.ts — no external call | Controlled via env var SIMULATE_PAYMENT_FAILURE=true for testing |
| Availability Race Condition | Atomic hold INSERT + re-check before charge in DB transaction | hold → re-validate → payment → UPDATE availability — all in one txn |
| File Uploads | Multipart form → backend streams to Cloudinary/S3 | Never store binary blobs in PostgreSQL |
| Email Transactional | Resend (preferred) or Nodemailer — HTML templates | OTP, booking confirmation, cancellation, partner welcome |
| Search Performance | pg tsvector on (city, name), GIN index on JSONB amenities | Composite index: (city, status, base_price) for filtered queries |
| API Error Shape | Standardised: { error: { code, message, details? } } | Consistent across all endpoints; FE maps codes to user messages |
| Request Validation | Zod schemas — shared between FE and BE via monorepo package | Validation at route entry point before any DB touch |
| Environment Config | dotenv locally, secrets manager in prod | Never commit .env to repo; use .env.example with placeholders |
| DB Migrations | Prisma Migrate (schema.prisma as source of truth) | Never edit DB schema manually; always via migration files |
| Logging | Pino structured logger, request correlation ID header | Log: request method+url+status+duration; never log card data |

# 7. Gap Analysis — Issues Found & Fixes Applied

Gaps identified from v1.0 review. All issues are fixed in this v2.0 document.

## 7.1  Diagram Issues (v1.0 → Fixed in v2.0)

| Issue Found | Severity | Fix Applied |
| --- | --- | --- |
| Customer flow diagram was plain text — not renderable in any diagram tool | HIGH | Rewritten as Mermaid flowchart (Section 3.2) — paste directly into mermaid.live |
| Partner flow diagram was plain text with inconsistent indentation | HIGH | Rewritten as Mermaid flowchart (Section 5.2) — fully renderable |
| Payment flow had no dedicated diagram — buried in step 7 prose | HIGH | New dedicated dummy payment decision diagram added (Section 4.5) |
| Missing Mermaid code fences — no way to distinguish diagram from prose | MEDIUM | All diagrams now in monospaced bordered blocks for clarity |
| No diagram for DB transaction steps inside payment flow | MEDIUM | Full backend processing sequence added in Section 4.4 code block |

## 7.2  Missing Steps & Edge Cases (v1.0 → Fixed in v2.0)

| Gap Identified | Flow | Fix Applied |
| --- | --- | --- |
| No search autocomplete step — users type destination but no suggestion API was defined | Customer Step 2 | Added GET /api/search/suggestions?q= with tsvector query |
| Hold expiry not checked on Checkout Step 1 page load — could allow checkout to proceed past expiry | Customer Step 7 | Added explicit GET /api/availability/hold/:holdId check on Step 1 mount |
| No re-check of availability before payment — concurrent bookings could both succeed | Customer Step 8 | Added Step 3 in POST /api/bookings: re-validate availability inside DB transaction |
| Network error during payment not handled — user had no recovery path | Customer Step 8 | Added network error branch in diagram: show retry banner, no booking created |
| Booking confirmation page: no 403 guard — any user could view any booking URL | Customer Step 9 | Added auth-scoped query: WHERE id=:id AND user_id=:userId → 403 if mismatch |
| Cancellation flow: no distinction between refundable vs non-refundable rates | Customer Step 11 | Added three cancellation outcome cases in Step 11 detail |
| OTP flow: no 'resend OTP' path or expired OTP handling | Partner Step 1 | Added expired OTP → Resend OTP CTA → re-trigger email path |
| Wizard state not persisted — refreshing the page would lose progress | Partner Step 2 | Added localStorage auto-save on each wizard Next click |
| No edge case for deleting a room type that has active bookings | Partner Step 4 | Added 409 conflict check: DELETE blocked if active bookings reference the room |
| Availability calendar had no handling for past dates | Partner Step 5 | Added: past dates are greyed out and non-interactive |
| Earnings page had no note about payout disbursement being Phase 2 | Partner Step 7 | Added explicit Phase 2 note on earnings page spec |
| No payment audit trail — no record of dummy payment attempts | Payment Flow | Added payment_simulations table (Section 4.6) logging all payment calls |
| Stripe mentioned in v1.0 touchpoints table despite being excluded from MVP | Touchpoints 6.1 | Updated all references from 'Stripe API' to 'Dummy Payment / simulatePayment()' |
| No cancellation email trigger in v1.0 touchpoints table | Touchpoints 6.1 | Added email service to Cancel Booking row in touchpoints table |

## 7.3  Payment Flow Changes Summary

💳 Payment Architecture Change: v1.0 → v2.0 v1.0: Used Stripe Elements + PaymentIntents (real payment gateway) v2.0: Replaced with dummy payment flow — no external payment service Changes made: • Removed Stripe from Included Features table (moved to Phase 2) • Updated Checkout Step 2 description to use dummy card form • Added Section 4 (Dummy Payment Flow) as a new dedicated section • Added payment_simulations table to DB schema • Updated all touchpoints references from Stripe to simulatePayment() • Added Phase 2 upgrade guide for clean Stripe swap • Updated Actor comparison table: 'Yes (dummy payment)' for Customer Zero real API keys, zero PCI scope, zero cost — full flow simulation.

# 8. Core Database Schema

Source of truth for Prisma schema.prisma. Updated in v2.0: added payment_simulations table, added refund_amount to bookings, added NO_SHOW status.

| Table | Key Columns | v2.0 Notes |
| --- | --- | --- |
| users | id UUID PK, email, password_hash, role ENUM(CUSTOMER¦PARTNER), email_verified BOOL, created_at | Single table for both actors — differentiated by role |
| otp_tokens | id, user_id FK, code_hash, expires_at, used BOOL, created_at | Rate limit: 3 per email per hour at service layer |
| properties | id, owner_id FK users, name, description, address, city, lat, lng, category, sub_category, status ENUM(ACTIVE¦DRAFT¦PAUSED), star_rating, booking_mode ENUM(INSTANT¦REQUEST), created_at | tsvector column on (city, name) for full-text search |
| amenities | id, property_id FK, type VARCHAR (WiFi¦Pool¦Parking¦AC¦Kitchen¦Gym…) | JSONB array on property preferred; normalised table for filtering |
| property_images | id, property_id FK, url, tag ENUM(Exterior¦Bedroom¦Bathroom¦Dining¦Common), sort_order INT | Tagged for gallery categories on PDP |
| room_types | id, property_id FK, name, description, max_occupancy, bed_config JSONB, base_price NUMERIC, meal_plan ENUM(NONE¦BREAKFAST), cancellation_policy ENUM(FLEXIBLE¦NON_REFUNDABLE) | Core pricing unit; 1 property : N room_types |
| rate_plans | id, room_type_id FK, plan_type ENUM(STANDARD¦NON_REFUNDABLE¦WEEKLY), discount_percent NUMERIC, min_nights INT | Applied at search + checkout price calculation |
| availability | id, property_id FK, room_type_id FK, date DATE, is_blocked BOOL, booking_id FK nullable | 1 row per date per room_type — source of truth for availability checks |
| availability_holds | id UUID, room_type_id FK, user_id FK, checkin DATE, checkout DATE, expires_at TIMESTAMPTZ | TTL=15 min; GC job deletes expired holds every 5 min |
| bookings | id UUID PK, user_id FK, property_id FK, room_type_id FK, rate_plan_id FK, checkin, checkout, adults, children, total_price, status ENUM(CONFIRMED¦CANCELLED¦COMPLETED¦NO_SHOW), confirmation_number, pin, payment_transaction_id, refund_amount NUMERIC nullable, guest_name, guest_email, guest_phone, guest_country, special_requests, arrival_time, cancellation_reason, cancelled_at, created_at | Added: NO_SHOW status, refund_amount, payment_transaction_id (v2.0) |
| payment_simulations | id UUID PK, booking_id FK nullable, transaction_id VARCHAR, cardholder_name, card_last_four CHAR(4), simulated_failure BOOL, success BOOL, failure_reason TEXT, created_at | NEW in v2.0 — audit log for all payment simulation calls |

# 9. Tech Stack Decisions

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend Framework | React 18 + TypeScript + Vite | Fast HMR, strict typing, modern React patterns (Server Components not needed for MVP) |
| State Management | TanStack Query (React Query) + Zustand | React Query for server state + cache invalidation; Zustand for checkout flow / auth state |
| Routing | React Router v6 | Nested routes cleanly separate /partner/* from /* customer portal |
| Styling | Tailwind CSS | Rapid, consistent UI; no design system overhead in MVP |
| Form Handling | React Hook Form + Zod | Zod schemas shared between FE and BE via monorepo — single source of truth for validation |
| Backend Framework | Node.js + Express + TypeScript | Lightweight, familiar; structured via controller → service → repository pattern |
| ORM | Prisma ORM | Type-safe queries, schema-as-code, migration management — critical for team consistency |
| Database | PostgreSQL 15 | tsvector full-text search, JSONB for amenities, ACID transactions for booking safety |
| Authentication | jsonwebtoken + bcrypt | JWT for stateless auth; bcrypt (rounds=12) for password hashing |
| Payment | Custom simulatePayment() — NO real gateway | Dummy flow for MVP; clean swap to Stripe PaymentIntents in Phase 2 |
| File Storage | Cloudinary (preferred) or AWS S3 + CloudFront | Never store binary in Postgres; Cloudinary simplifies image transforms |
| Email | Resend (preferred) or Nodemailer | Resend: excellent DX + delivery rates; Nodemailer: SMTP fallback |
| Monorepo | Turborepo + pnpm workspaces | Shared Zod schemas, TS types, and util libs across apps/api packages |
| Local Dev | Docker Compose — Postgres 15 + pgAdmin | Consistent dev DB environment; no local Postgres install needed |
| API Documentation | OpenAPI 3.0 spec via Swagger UI or Scalar | Auto-generated docs from route definitions; essential for FE–BE contract clarity |
| Logging | Pino (structured JSON logger) | Low overhead, request correlation IDs, structured for log aggregation |
| Testing | Vitest (unit) + Supertest (integration) + Playwright (E2E) | Vitest for service logic; Supertest for API routes with test DB; Playwright for critical booking flow |